# Test Plan

This repository covers two distinct testing contexts from the challenge brief. Part A is the concrete test plan behind the automation in this repo (Task 1, trade.mb.io). Part B applies the same discipline to the hypothetical scenario in Task 2 (a fintech mobile trading app two weeks from launch), since the brief's "test plan / release readiness checklist / risk matrix" deliverables sit directly under that scenario.

## Part A — trade.mb.io Automation (Task 1)

### 1. Objective

Provide automated, deterministic regression coverage for the public, unauthenticated surface of trade.mb.io, structured so a QA team could extend it as the product grows, without ever creating accounts or touching real user data.

### 2. Scope

In scope (verified against the live site, see README > Assumptions):

Header navigation: item visibility, link destinations, the "Trade" mega-menu, auth entry points (Log In / Sign Up).

Responsive behaviour of the header at desktop widths (1280/1440/1920) and a mobile breakpoint (375).

The /markets spot-market table: rendering, category tabs, column/data-field integrity.

The mobile-only app-download banner (the one real "marketing banner" reachable without login).

Negative paths: unknown routes (404), broken-link detection, mobile viewport regression, pricing-API failure handling.

One same-origin API contract (/cmc/v1/assets) as bonus network validation.

Out of scope, with reason:

/ (homepage), /trade/:pair, /explore/*, /price/:symbol — all now require authentication. The brief explicitly forbids creating an account, so these are untestable within the rules as written.

About Us > Why MultiBank content, and direct App Store/Google Play badge links — confirmed (via the app's own i18n bundle and routing) to live only inside that gated homepage template today. Represented in the suite as test.fixme(...) with the reasoning recorded inline, not faked.

Any authenticated flow: deposits, orders, withdrawals, KYC — explicitly excluded by the brief.

### 3. Test levels

UI/E2E (Playwright, real browsers) — the entire suite. No unit or component level exists because there is no application source to unit-test; this is black-box testing of a deployed product.

Network/contract — one bonus suite asserting on the actual JSON response of the markets API, not just its rendered effect.

### 4. Environments

Target: https://trade.mb.io (production), overridable via BASE_URL for a staging environment.

Browsers: Chromium, Firefox, WebKit (desktop viewports), each a first-class Playwright project — see playwright.config.ts.

Mobile is covered via explicit viewport resizing inside tests (375×667), not a separate device project, since the app's breakpoint (~1280px) is what actually drives behaviour, not device emulation specifics.

### 5. Entry / exit criteria

Entry: npm ci && npx playwright install completes; target host responds to /markets with HTTP 200.

Exit: npm test reports zero unexpected failures and zero flaky tests across all three browser projects. test.fixme items are expected and do not block a green run.

### 6. Tooling

Playwright Test + TypeScript, Page Object Model (src/pages, src/components), data-driven fixtures (src/data), GitHub Actions matrix CI (.github/workflows/playwright.yml).

### 7. Traceability — brief requirement → test file

| Brief category | Spec file |
| --- | --- |
| Navigation & Layout | tests/navigation-layout.spec.ts |
| Trading Functionality | tests/trading-functionality.spec.ts |
| Content & Links | tests/content-links.spec.ts |
| Negative / Edge Cases | tests/edge-cases.spec.ts |
| Bonus: API/network validation | tests/api-validation.spec.ts |

## Part B — Mobile Trading App Pre-Launch (Task 2 scenario)

Context: joined a fintech startup as the first QA hire; iOS + Android trading app; two weeks to public launch; no existing suite; real user funds. Full narrative reasoning is in TASK2_QA_STRATEGY.docx — this section formalizes it into a plan.

### 1. Objective

Reach a defensible "safe to launch" state in two weeks by concentrating effort on money-correctness and account-security flows first, while establishing the minimum regression scaffolding the team can keep after launch.

### 2. Scope

In scope for launch gating: funding/deposit, trade placement/execution, withdrawal, balance display accuracy, auth/session handling, KYC gate, platform parity (iOS vs Android) on all of the above.

In scope, lower priority: settings, notifications, static/marketing screens, referral flows.

Explicitly out of scope for the 2-week window: full localization testing, non-critical platforms (tablet layouts, web), performance/load testing beyond a sanity pass — documented as post-launch follow-ups, not silently dropped.

### 3. Test levels (pyramid)

Unit — fee calculation, balance math, rounding/precision, order validation logic. Owned by engineering, gated in CI on every commit.

API/contract — every money-movement endpoint tested directly against a sandboxed backend/ledger: happy path + negative cases (insufficient funds, expired token, duplicate/idempotent submission, market closed).

E2E (UI) — a small, curated critical-path suite (onboarding → fund → trade → withdraw → view history) run on real devices/emulators for both platforms, on one older and one current OS version.

Manual exploratory — day-one and pre-release, focused on the top 3 risk flows, performed personally before automation exists to cover them.

### 4. Environments

iOS: current + previous major OS version, at least one physical device (not simulator-only, for biometrics/keychain behaviour).

Android: current + previous major OS version, one physical device (fragmentation risk is higher than iOS).

Backend: dedicated sandbox environment with a reset-able seeded ledger — never production financial systems or real funds, ever, in automated tests.

### 5. Entry / exit criteria for the launch build

Entry: feature-complete build on the release branch; sandbox environment stable; crash-reporting wired up.

Exit (see Release Readiness Checklist, RELEASE_READINESS_CHECKLIST.docx): all Sev1/Sev2 defects closed, automated suite green on both platforms, manual smoke pass complete on real devices, rollback/kill-switch verified.

### 6. Timeline against the 2-week runway

| Days | Focus |
| --- | --- |
| 1–2 | Manual exploratory pass on top-risk flows; inventory existing tooling/docs; align with eng on known weak spots. |
| 3–6 | API/contract tests for money-movement endpoints; start unit-test backfill with eng on critical logic. |
| 7–9 | Thin E2E suite for the critical path, both platforms; security pass (token storage, TLS pinning, logging). |
| 10–11 | Regression pass, bug triage with eng, retest fixes. |
| 12–13 | Release candidate cut; full manual smoke on real devices; release readiness checklist walkthrough. |
| 14 | Go/no-go call; staged rollout if available; first 48h monitoring plan active. |